MINUTES OF THE MEETING OF THE SHAMOKIN-COAL TOWNSHIP

JOINT SEWER AUTHORITY JANUARY 14, 2021

The Board of the Shamokin-Coal Township Joint Sewer Authority held a meeting on Thursday, January 14, 2021 in the Board Room of the Wastewater Treatment Plant.  On roll call all officers were present and via phone Vice-Chairman Carpenter and Secretary Wightman.  Also, present Paul Petrovich, General Manager; Susan Staner, Office Manager; Craig Zack, KPI Technology; James Zurick, Solicitor; and no public present.

Chairman Sosnoskie turned the chair over to the Solicitor for Reorganization.

Temporary Chairman Zurick did not address public comment since no public present.

Mr. Zurick requested nominations for officers for a two- year term.

It was moved by Mr. Christiano, seconded by Mr. Sosnoskie to nominate Philip Zalar as Chairman.  On roll call.

Voting Yes: 	Mr. Sosnoskie, Mr. Carpenter.

Mr. Wightman, Mr. Zalar,

Mr. Christiano, Mr. Richardson.

Voting No:  	None.

It was moved by Mr. Christiano, seconded by Mr. Wightman to nominate Charles Sosnoskie as Vice Chairman.  On roll call.

Voting Yes: 	Mr. Sosnoskie, Mr. Carpenter.

Mr. Wightman, Mr. Zalar,

Mr. Christiano, Mr. Richardson.

Voting No:  	None.

It was moved by Mr. Christiano, seconded by Mr.  Carpenter to nominate Joseph Wightman as Secretary.  On roll call.

Voting Yes: 	Mr. Sosnoskie, Mr. Carpenter.

Mr. Wightman, Mr. Zalar,

Mr. Christiano, Mr. Richardson.

Voting No:  	None.

It was moved by Mr. Sosnoskie, seconded by Mr. Christiano to nominate Kevin Richardson as Assistant Secretary.  On roll call.

Voting Yes: 	Mr. Sosnoskie, Mr. Carpenter.

Mr. Wightman, Mr. Zalar,

Mr. Christiano, Mr. Richardson.

Voting No:  	None.

It was moved by Mr. Sosnoskie, seconded by Mr. Richardson to nominate Edward Christiano as Treasurer.  On roll call.

Voting Yes: 	Mr. Sosnoskie, Mr. Carpenter.

Mr. Wightman, Mr. Zalar,

Mr. Christiano, Mr. Richardson.

Voting No:  	None.

It was moved by Mr. Wightman seconded by Mr. Sosnoskie to nominate Michael Carpenter as Assistant Treasurer.  On roll call.

Voting Yes: 	Mr. Sosnoskie, Mr. Carpenter.

Mr. Wightman, Mr. Zalar,

Mr. Christiano, Mr. Richardson.

Voting No:  	None.

Chairman Zalar stated that Mr. Sosnoskie will replace him on all the committees.

Chairman Zalar asked were there any additions or corrections to the Minutes of the meeting held December 10, 2020.

It was moved by Mr. Wightman, seconded by Mr. Richardson, the reading of the Minutes of the meeting held December 10, 2020 be accepted and approved as written.  On roll call.

Voting Yes: 	Mr. Sosnoskie, Mr. Carpenter.

Mr. Wightman, Mr. Zalar,

Mr. Christiano, Mr. Richardson.

Voting No:  	None.

Mr. Christiano gave the Treasurer’s Report for December 2020 as follows:

Available working capital December 9, 2020; $174,978.04; revenues for December 2020, $412,105.47, operating expenditures for December 2020, $187,133.78, available working capital; January 13, 2021, $157,604.36.

It was moved by Mr. Richardson, seconded by Mr. Wightman that the Treasurer’s Report for December 2020 be accepted and placed on file.  On roll call.

Voting Yes: 	Mr. Sosnoskie, Mr. Carpenter.

Mr. Wightman, Mr. Zalar,

Mr. Christiano, Mr. Richardson.

Voting No:  	None.

The board adjourned to executive session at 5:09 p.m. for personnel and reconvened at 5:15 p.m.

COMMUNICATIONS

## It was moved by Mr. Sosnoskie, seconded by Mr. Richardson to accept the following correspondence. 1 Letter to PA DEP, Sequencing Batch Reactor #1.  2.  Letter from County of Northumberland, Cares Act.  3.  Letter from the Arbitrage Group, Rebate Report.   On roll call.

Voting Yes: 	Mr. Sosnoskie, Mr. Carpenter.

Mr. Wightman, Mr. Zalar,

Mr. Christiano, Mr. Richardson.

Voting No:  	None.

GENERAL MANAGER

Paul A. Petrovich, General Manager, stated there are no water terminations year to date.

Mr. Petrovich gave the construction report for November and December 2020. (A copy of the report is in the minutes book.)

Mr. Petrovich informed the Board the Arbitrage Group performed a rebate analysis on our Sewer Revenue Bonds, Series 2020 and there are no underlaying cause and no IRS Payment of filing required.

# OFFICE MANAGER

Susan Staner, Office Manager, requested the Board approve payment of the following requisitions, from the Revenue Fund #07-20 for working capital, Requisition #81 from the Bond Redemption and Improvement Fund payable to KPI, Requisition #210-20 from the Maintenance Reserve Fund payable to KPI and Requisition USDA #90 payable to KPI.

It was moved by Mr. Richardson, seconded by Mr. Sosnoskie to approve payment of these Requisitions. (A detail of the requisitions is in the Minutes Book.) On roll call.

Voting Yes: 	Mr. Sosnoskie, Mr. Carpenter.

Mr. Wightman, Mr. Zalar,

Mr. Christiano, Mr. Richardson.

Voting No:  	None.

ENGINEER

Craig Zack, Engineer, reported the Notice of Award was transmitted to Eastern Environmental Contractors, Inc. (EEC).  EEC submitted signed copies of Agreement and acceptable certificates of insurance. Notice to proceed was provided to EEC with a construction start date of January 11 and final completion of April 11.  A preconstruction date was scheduled for January 8, however had to be cancelled and rescheduled for January 20 due to Covid related issues. KPI has begun preliminary review of materials proposed for use on this project.

Mr. Zack informed the board final design of the separated stormwater is being coordinated with Aqua for the Ferndale Separation Project.

# LEGAL

James Zurick, Solicitor, has no report.

# COMMITTEE REPORTS

Finance Committee- no report.

Personnel Committee- no report.

Public Relations- no report.

Operations Committee- no report.

OLD BUSINESS

Mr. Carpenter commended Mr. Sosnoskie for serving as Chairman for the past two years.

NEW BUSINESS

It was moved by Mr. Wightman, seconded by Mr. Carpenter to renew James Zurick’s contract for legal services for the year 2021.  On roll call.

Voting Yes: 	Mr. Sosnoskie, Mr. Carpenter.

Mr. Wightman, Mr. Zalar,

Mr. Christiano, Mr. Richardson.

Voting No:  	None.

It was moved by Mr. Richardson, seconded by Mr. Sosnoskie to renew KPI Technology’s contract for engineering services for a one-year term.  On roll call.

Voting Yes: 	Mr. Sosnoskie, Mr. Carpenter.

Mr. Wightman, Mr. Zalar,

Mr. Christiano, Mr. Richardson.

Voting No:  	None.

It was moved by Mr. Wightman, seconded by Mr. Richardson to retain BB&T and Bank of New York Mellon as the Authority’s Financial Institutions.  On roll call.

Voting Yes: 	Mr. Sosnoskie, Mr. Carpenter.

Mr. Wightman, Mr. Zalar,

Mr. Christiano, Mr. Richardson.

Voting No:  	None.

It was moved by Mr. Sosnoskie, seconded by Mr. Wightman, acceptance and review of Bank of New York Mellon Corporation trust fund summaries for the month of December 2020.  (A copy of the summary is in the Minutes Book.) On roll call.

Voting Yes: 	Mr. Sosnoskie, Mr. Carpenter.

Mr. Wightman, Mr. Zalar,

Mr. Christiano, Mr. Richardson.

Voting No:  	None.

It was moved by Mr. Wightman, seconded by Mr. Carpenter, that authorization be given to pay all bills as approved by the Authority.  On roll call.

Voting Yes: 	Mr. Sosnoskie, Mr. Carpenter.

Mr. Wightman, Mr. Zalar,

Mr. Christiano, Mr. Richardson.

Voting No:  	None.

It was moved by Mr. Wightman, seconded by Mr. Carpenter, that the meeting be adjourned at 5:25 p.m.

ATTEST: __________________________

Susan C. Staner

Recording Secretary

PAK